TEMPLATE 2: PRODUCT REQUIREMENTS DOCUMENT

Company Name:     Cartagena On Chain

PART 1:

- Describe the primary use cases (real-world applications) of your solution. Include both actual and potential use cases. Please share any data or results from pilot implementations. For each actual and potential use case, explain why your technology is well-suited for that application.

|  | Use case 1: Cash-transfer programs for vulnerable beneficiaries | Use case 2: Donor → NGO → beneficiary flows with private last-mile | Use case 3: Financial inclusion for youth and women in informal economies |
| --- | --- | --- | --- |
| Brief Description (200 characters limit) | On-chain cash assistance (stablecoins) delivered to refugees, displaced families, and women-headed households without exposing each recipient's full financial history publicly. | Donors and program officers see aggregate, auditable flows; individual beneficiaries receive funds at stealth addresses unlinkable from any public donor ledger. | Unbanked youth and women receive remittances, stipends and earnings privately on a mobile-friendly app, without exposing income to family, employers, or neighbours. |
| Actual or Potential | Potential pilot. Protocol is live on Mantle mainnet for the native-token (MNT) pool; the ERC-20 stablecoin pool is built and tested but not yet deployed (Q1 deliverable). No humanitarian pilot has been run yet; this proposal includes the discovery work to identify the first country-office partner. | Potential. | Potential. |
| Has the tech component of your solution been prototyped and tested? If yes, please summarise the components prototyped and test results: (200 characters limit) | Yes. End-to-end live on mainnet, with deliberate separation between user-facing simplicity and protocol complexity: beneficiaries see a payment link and a balance; stealth-address generation, ZK proof creation, ASP attestation, and relayer routing happen invisibly. ~443 automated tests across the stack (194 contract + 215 backend + 34 stealth library). | Yes. Port-based endpoints (“Donations”, “Vendor Payouts”) with on-chain receipts and Shipwreck PDF reports per jurisdiction are working end-to-end. | Yes. Mobile-first responsive Next.js frontend that hides protocol complexity from end users — users see payment links, balances, and simple actions, not stealth addresses, ZK proofs, or gas mechanics. SIWE auth, wallet onboarding, per-port keys, payment links delivered as standard URLs (shareable through any channel the implementing partner uses); Port type metadata supports a "burner" value for future single-use enforcement (auto-expiry / one-time-use logic is on the roadmap; not yet implemented). |
| Why is the technology suitable for this use case: (200 characters limit) | Stealth addresses give every beneficiary a fresh on-chain identity per payment, so observers cannot link transfers to a person, protecting dignity and safety while remaining auditable. | Privacy Pools are architected for ASP-allowlist compliance (allowlist Merkle root published on-chain; users prove their deposit is in the approved set). The ASP currently operates in permissive auto-approve mode (a hackathon-stage placeholder); building the real filtering pipeline — sanctions screening, blocklist checks, IPFS-published attestation data — is the first major Q2 deliverable in the workplan. | Per-port key isolation lets one user keep independent “Scholarship”, “Family”, and “Side income” endpoints, similar to how people separate physical cash into purpose-specific envelopes. |

PART 2:

Please choose the most relevant technology category (ies) for your solution and complete questions on either

A) Software

B) Content

*Make sure all relevant components are covered. You can provide answers in one or two categories.

*Note that the questions for start-ups using data and/or blockchain in section (A) Software should only be answered if relevant to your solution.

SECTION A: SOFTWARE

- Prototyping: Describe the work you have done on proofs of concept, mockups, and user testing. List the last three versions of your solution’s design. For each version, please provide 2 sentences that describe the reasons for the changes (including data) and outline the main changes made.

| Version | Main characteristics and features | Main changes from the previous version | Reasons for changes made (Including data collected/ feedback received/ refined understanding of user needs): |
| --- | --- | --- | --- |
| Version 1 | Hackathon MVP (Dec 2025). Mantle Sepolia testnet. Stealth-address library (EIP-5564/6538) with per-port key derivation, ERC5564Announcer, GaleonRegistry contract, basic Next.js UI. 34 stealth-lib tests passing. | First version. | Built for Mantle Hackathon. Focus on a working private-receive flow using stealth addresses with per-port key isolation as the core differentiator. |
| Version 2 | Hackathon Winner (Jan 2026). Mantle Mainnet. Added Privacy Pool v1 (Groth16/Poseidon/BN254), ASP auto-approve service, relayer for private withdrawals, Shipwreck PDF compliance reports for US and Colombian jurisdictions with hardcoded reference rates. 194 contract tests + 215 backend tests + 34 stealth-library tests passing. | Added sender-side privacy via ZK Privacy Pool, ASP allowlist compliance layer, relayer service, and Shipwreck per-jurisdiction tax reports. Moved from testnet to Mantle mainnet. | Internal testing showed receiver-only privacy was insufficient: senders were still exposed on-chain. The Privacy Pools paper (Buterin/Illum 2023) provided the model for combining sender privacy with allowlist compliance. Won Mantle Global Hackathon 2025 RWA Track. |
| Version 3 | Production hardening (May 2026). Unified payment history view, sent-payment on-chain verification, audit fixes (per-port keys, env handling, balance-race conditions), expanded user dashboard, mobile-responsive UI, published litepaper, chain-agnostic config preparation. | Internal engineering hardening informed by founder use and feedback from <10 people (hackathon judges, advisors); preparation for migration to a more throughput-efficient L2; published litepaper. | During internal use and hackathon demos, the distinction between wallet, port, and pool balances was confusing — led to the unified payment history view. Mantle gas for ZK verification limits viability at humanitarian-scale volumes. Protocol architecture supports other EVM L2s with BN254 precompiles; migration requires deployment and config work, not contract changes. |

- Before you developed your own technology or selected an existing one, what other similar technologies did you consider using, improving or iterating to solve the problem you want to solve? (Outline what other technologies were considered to address the problem you identified and why were they rejected as unsuitable).

|  | Technology description (200 characters limit) | Unsuitable because: (500 characters limit) |
| --- | --- | --- |
| 1 | Tornado Cash — anonymous ZK mixer on Ethereum. | Zero compliance mechanism. OFAC-sanctioned (Aug 2022). Unusable by any donor or NGO with regulatory obligations. Demonstrates that pure anonymity without an auditable layer is not viable for humanitarian use. |
| 2 | Railgun — shielded pool with PPOI blocklist on EVM. | Blocklist model is reactive (only catches known bad actors). Proprietary 0zk addresses are not composable with EIP-5564 standard wallets. No native stealth-address flow for receivers, so cannot deliver per-beneficiary unlinkability. |
| 3 | Aztec Network — privacy-first L2 with native private execution. | Separate L2 with its own ecosystem. Requires bridging assets out of EVM-native rails. Not compatible with UNICEF-vetted stablecoins on Ethereum/L2s. Smaller anonymity set in practice. |
| 4 | Zcash — protocol-level ZK privacy chain. | Non-EVM. Isolated ecosystem with limited stablecoin support. No programmable compliance layer (no ASP equivalent). Cannot interoperate with the donor / NGO tooling that already lives on EVM. |

- Please choose the type of license that applies to your solution:

- Copyleft (e.g., GNU General Public License)

- Permissive (e.g., MIT License, Apache License)  ☑ (selected)

- Uncertain of Category, but an OSI-Approved License

- Already Open Source. Repository is publicly accessible under permissive licences (MIT for apps and libraries; Apache-2.0 for smart contracts and pool SDK, inherited from 0xbow). Meets UNICEF open-source requirements from the start of the funded period.

- Other (please specify)

- If currently not an Open Source license solution, are you willing to release your tech solution under an  Open Source license (https://opensource.org/licenses/) (please refer to the Funding Agreement to consider the obligations for Open Source licensing and investment by the Venture Fund):

☑ Yes

☐ No

- Please insert at the end of this template (Annex 1) a diagram of your current tech stack including all components and subsystems, showing their linkages and interactions. A tech stack is a combination of software products and programming languages used. For this diagram, include both client-side and server-side documentation, if relevant, tools used for front-end and back-end systems (including databases), and any meta-layers. If you are using machine learning, please describe your pipeline.

Answer: See Annex 1 (end of this document) for the tech-stack diagram and component-by-component description.

Please find here two examples of tech stacks that you can use as templates:

Additionally, please provide written documentation explaining the diagram provided, outlining each element included in the diagram, its role and its status of development (complete, under development, expected date of completion, etc). Please clarify if these components are currently Open Source or proprietary, and in the case of the latter if you intend to release it as Open Source solution. Include links or documents outlining process documentation, system documentation, user documentation, and any instructions on API usage, if relevant. (5,000 characters limit)

Answer: See Annex 1 (end of this document) for the written description of each tech-stack component, its role, and its development status.

- Which repository hosting service/git forge do you use for your solution:

Answer: GitHub.

  - GitHub

  - GitLab

  - Gitea

  - Other (please specify):

- Share here all GitHub / Bitbucket (or other) repositories for all components of your solution: (1,000 characters limit)

Answer: Monorepo (Turborepo) at https://github.com/mateodaza/galeon containing: apps/web (Next.js frontend), apps/api (AdonisJS backend), apps/indexer (Ponder blockchain indexer), packages/stealth (EIP-5564 library), packages/contracts (Solidity), packages/pool (Privacy Pool SDK), packages/config, packages/types. The repository is publicly accessible at the GitHub URL above; UNICEF reviewers can access it directly.

If your repositories are private, and on Github, GitLab or  Bitbucket; please make sure to give access to our user before you send this form back to us: @unicefinnovation or venturefund@unicef.org  (we assure you that the information in your repositories will only be used to evaluate funding your solution and will not be shared).

Repository is publicly accessible; @unicefinnovation can access it directly without any grant.

- Please share the GitHub, GitLab or bitbucket (or other) handles of the code developers within your team:

Answer: @mateodaza (Mateo Daza, Senior Frontend Engineer), @CarlosQ96 (Carlos Quintero, Full Stack / Backend Engineer), Fabio Anaya (Lead of Growth, Cartagena On Chain), Juan David Correa (Lead of Logistics / Project Manager), Juan José Sanfeliú (Lead of Marketing).

- How many external contributors have there been to your code?

Answer: 0 external code contributors. Galeon-specific application, integration, stealth, registry, and API code was written by the two founding engineers (Mateo Daza and Carlos Quintero). Privacy Pool circuits and contracts are inherited or adapted from 0xbow (Apache-2.0 upstream). Operational team for the UNICEF programme: Fabio Anaya leads UNICEF partnership coordination and pilot growth; Juan David Correa manages project execution, milestone tracking, and compliance reporting; Juan José Sanfeliú leads open-source community engagement, developer relations, and partner communications. The protocol has been internally reviewed and the repository is already public; external contributions will be opened after Q2 community-readiness work (CONTRIBUTING.md, code of conduct, governance).

- Do you use AI/LLM based tools to generate code to build your solution? If yes, please address the following (1000 character limit):

Answer (consolidated):

Percentage AI-generated: ~30%. Used for test scaffolding, repetitive boilerplate, UI components, type definitions, and documentation drafts. Galeon-specific contracts (GaleonRegistry, Entrypoint modifications, UUPS wrappers), stealth-address library, indexer logic, and API are written by the founders. Privacy Pool circuits and base pool contracts are inherited from 0xbow (Apache-2.0, Oxorio-audited).

Components: Tailwind UI primitives, Japa test scaffolds in apps/api, TypeScript type definitions, README and inline JSDoc drafts. AI tools are not used to write smart contracts, ZK circuit logic, or any cryptographic primitive.

Review & reproducibility: Both founders review all code before merge regardless of origin. 443 deterministic tests across the stack (194 contracts, 215 backend, 34 stealth lib) catch regressions regardless of who wrote the code.

  - Approximately what percentage of your codebase is AI generated?

  - Outline which specific components or modules are of the solution are AI generated.

  - Describe how the AI-generated code is reviewed and how you ensure reproducibility.

- What processes and tools do you leverage for quality assurance and testing? (1,000 characters limit)

Answer: 443 automated tests across the stack: 194 smart-contract tests (Hardhat, Chai, Mocha) covering base contracts (75: ERC5564Announcer 17, ERC6538Registry 12, GaleonRegistry 46) and Privacy Pool (119: Entrypoint 41, PoolSimple 46, PoolComplex 32); 215 backend tests (Japa / AdonisJS) covering SIWE auth, ports lifecycle, on-chain verification jobs, compliance reports, controllers, and models; 34 stealth-library tests (Vitest) covering EIP-5564/6538 round-trips, per-port key isolation, and view-tag filtering. ZK circuit tests are inherited from 0xbow (Oxorio-audited). CI: GitHub Actions runs `pnpm typecheck`, `lint`, and `test` on every PR. Previously the contracts test script used `hardhat test || true` (green CI on failures); this was corrected pre-submission. A dedicated contract-test CI job now runs `pnpm --filter contracts test` on every PR. Husky pre-commit hooks enforce ESLint + Prettier. Manual security reviews are performed before each release; an external delta-audit of our custom modifications is scoped for Q1-Q2 of the funded period.

- If you are not using git version control system, what are you using? Please specify (200 characters limit)

- Sustainability: What is the ongoing plan for maintenance, updates, and support of your software? Describe what the needs will be for the next two years and how these will be met. (1,000 characters limit)

Answer: Maintenance roadmap (24 months):

Year 1 (funded period): Engineering: Mateo Daza (Frontend) and Carlos Quintero (Backend / Protocol) work full-time. Operational team: Fabio Anaya (Growth, UNICEF partnership coordination), Juan David Correa (Project Manager, milestone tracking and compliance reporting), Juan José Sanfeliú (Marketing, open-source community engagement and developer relations). Q1 of the funded period: engineering hardening (CI, coverage, ERC-20 pool deployment on current chain), audit kickoff, partner discovery. Destination L2 will be confirmed during partner scoping; migration is not a Q1 deliverable. Q2: privacy/compliance readiness (real ASP filtering, audit remediation, DPIA), open-source release, sandbox with partner staff. Q3: controlled pilot (≤50 beneficiaries), multi-language UI, Shipwreck jurisdiction expansion. Q4: pilot expansion to ≤100 beneficiaries, independent usability evaluation, developer docs, sustainability roadmap, WCAG 2.1 AA accessibility audit.

Year 2: Client-side viewing-key custody (removes the last server-side personal-data analogue). Sustainability model based on partner-supported infrastructure fees (paid by programme sponsors, never deducted from beneficiary entitlements; waived during pilots) and ASP attestation service tiers for organisations needing compliance-grade privacy infrastructure.

Scalability trajectory: Galeon's per-transaction proof-verification overhead is dominated by ZK verification gas on L2. Recent and upcoming Ethereum upgrades (increased blob throughput, more efficient L2 data availability) reduce this without any changes to our contracts. Higher-throughput L2s can reduce verification overhead relative to Mantle, which is one reason for the planned migration.

Operational overhead is minimised by the monorepo structure, 443 tests, automated CI/CD, and thorough documentation (LITEPAPER.md, per-package README files, OPERATIONS.md).

- If your start-up is using data as a central part of the solution:

  - Describe the scope of the data that you are processing. Specifically:

- What data elements are you processing (i.e., collecting, using, retaining, sharing, etc.) to provide your product/service? Describe: (1,000 characters limit)

Answer: Data elements processed by Galeon:

Collected and stored server-side (encrypted): wallet addresses (public on-chain identifiers), SIWE-derived JWT session tokens (the raw SIWE signature is verified at login but not stored as a durable record), per-Port encrypted viewing keys (~256 bytes each, encrypted with an application key), payment metadata for Shipwreck PDF generation (amount, timestamp, port label — user-controlled and user-exportable).

Stored on-chain (public): stealth-address announcement events (ephemeral key, view tag, port id), Privacy Pool deposit commitments (Poseidon hashes), nullifier hashes (Poseidon hashes), ASP Merkle roots, anchored receipt hashes.

Never collected: names, phone numbers, government IDs, biometrics, GPS location, device fingerprints, or any directly identifying personal information. Note on email addresses: Galeon does not collect emails today. The Q1 embedded-wallet integration (Privy) will introduce email-based login for beneficiaries who lack existing wallets. At that point Privy, acting as a data processor under a DPA, will hold email addresses for account recovery only. Galeon's backend will not store or access those emails. Child/guardian consent for email collection will be handled by the implementing partner upstream.

- Do you collect any personally identifiable data, and/or children’s data? If so, how are you collecting, processing and storing this information? Please provide any details on data management policies, agreements, or practices being followed or planned. (1,000 characters limit)

Galeon does not collect names, phone numbers, government IDs or biometrics. Wallet addresses are pseudonymous identifiers — not directly identifying on their own, but they may become personal data if linked with partner-held records (e.g., beneficiary enrollment lists), particularly in child-focused programs. The protocol has no mechanism to identify a user as a minor and is not designed to be used directly by children. The Q1 Privy embedded-wallet integration will introduce email-based login; Privy will act as data processor (DPA required before deployment) and Galeon's backend will not store those emails. If used by a UNICEF program targeting minors, the implementing partner (NGO / country office) handles KYC, parental-consent flows, and email consent upstream; Galeon receives only a wallet address.

Encrypted viewing keys are stored server-side, encrypted with an application key, and are not human-readable; they cannot be linked back to a real-world identity without external data the implementing partner controls. Roadmap (Q1 of Year 2): client-side viewing-key custody so that no personal-data analogue ever leaves the user's device.

Practices being followed: encryption at rest (AES-256 via Adonis encryption service); TLS 1.3 in transit; Reown AppKit wallet-connection SDK is present; its analytics flag is set to false (no telemetry sent). No other third-party analytics or trackers on production frontend; SIWE sessions expire on logout; access to the backend is restricted to the two founders via SSH key + 2FA on Railway.

Galeon-specific safeguards for children's data:

1) The protocol does not collect names, dates of birth, addresses, phone numbers, school identifiers or any field that could individually identify a minor. There is no user-profile object in the data model.

2) Per-Port key isolation means a child's wallet address used in one program (e.g., a school stipend) is cryptographically unlinkable from any other Port they may have, which reduces public cross-program linkability. Partner-side linkage (e.g., via beneficiary enrollment records or server-side user-to-port mappings) is controlled contractually and operationally, not cryptographically.

3) Planned Q2 control: an operator-level configuration flag (`children_program_mode`) for any Port whose implementing partner declares it is used for a program targeting minors. When set, the Port will be: excluded from aggregate dashboards, have Shipwreck reports restricted to the operator, and be excluded from any future telemetry. This control will be enforced at the API boundary so it cannot be bypassed by frontend changes. This feature is scheduled for Q2 of the funded period; it does not exist in the codebase today.

4) Planned Q2 control: an audit log of who accessed any Port marked `children_program_mode`, kept server-side and surfaced to the implementing partner monthly.

5) For implementing partners who run KYC and parental-consent flows upstream, Galeon defines a documented data-minimisation contract: only the wallet address and a non-reversible program identifier are accepted; no demographic fields beyond wallet address and program identifier are transmitted to Galeon.

6) Known current limitation: Port names are emitted as plaintext strings in PortRegistered events on-chain (GaleonRegistry.sol). For any pilot involving minors, Port labels must use non-identifying operational codes (e.g., PORT-001, COHORT-A) rather than beneficiary names or program descriptions that could identify individuals. Hashing Port labels on-chain is on the technical roadmap but not yet implemented. Until then, the operational-code policy is a hard requirement for child-focused pilots.

7) Hardening these safeguards (including a formal Data Protection Impact Assessment aligned with UNICEF's Manual on Ethical Standards in Evidence Generation) is an explicit Q2 deliverable in the workplan.

- How much data will you be collecting and using? How often will you be collecting data (is it a one-time collection or on an ongoing basis)? Describe your processes: (1,000 characters limit)

Answer: Volume and cadence:

One-time at onboarding: 1 wallet signature, 1 master meta-address registration, plus 1 encrypted viewing key per Port the user creates (~256 bytes each).

Ongoing: 1 database row per payment event (~200 bytes including indexed metadata). Estimated 10-100 payment events per beneficiary per year; higher volumes only for vendor or donor ports.

Indexer cadence: Ponder scans new blocks every ~2 seconds. No batch user-data collection ever. Data retention: indexed events are retained indefinitely (they are public on-chain anyway); encrypted viewing keys are retained for the lifetime of the Port and purged on Port deletion request.

  - Describe how you already collect or plan to collect data. Please provide a data flow diagram. (1,000 characters limit)

Answer: All data is collected at the user's explicit action (wallet signature, payment confirmation, Port creation). No background or passive collection. See Annex 2 (end of this document) for the data-flow diagram and walkthrough.

- If your start-up is using machine learning or AI:

  - Describe your models and why you settled on using them. (i.e. we use Logistic Regression because it is easy to interpret and we don't have enough data to use more sophisticated methods). Please explain whether you use federated learning and, if not, why not. (1,000 characters limit).

Answer: Not applicable. Galeon does not use machine-learning or AI models. The Privacy Pool relies on deterministic zero-knowledge circuits (Groth16 / Poseidon / BN254), not learned models.

  - How do you evaluate your models/methods? (i.e. accuracy, F1 score, Regression coefficient). Describe (1,000 characters limit).

Answer: Not applicable (no ML/AI models). For the deterministic cryptographic components, evaluation is via formal soundness arguments and the underlying audited circuit constraints (Privacy Pool circuits inherit Oxorio audits performed for 0xbow); plus 443 unit / integration tests across the stack.

  - Describe your roadmap to further improve your model and how you plan to maintain it and keep it up to date (1,000 characters limit).

Not applicable. Cryptographic primitives are upgraded only when standards advance (e.g., post-quantum migration, EIP-5564 amendments). The privacy-pool contracts (GaleonEntrypoint, GaleonPrivacyPoolSimple, GaleonPrivacyPoolComplex) are UUPS-upgradeable so verifier circuits can be swapped without redeploying pools. Base contracts (GaleonRegistry, ERC5564Announcer, ERC6538Registry) and verifier contracts are not upgradeable.

  - Describe the limitations of your methodology: Where does your approach fail? (e.g. your predictions are biased because you do not have enough data for a certain class) (1,000 characters limit)

Answer: Not applicable for ML, but documented for the cryptographic stack: (1) viewing-key custody is currently server-side, so the Galeon operator can scan announcements — mitigated by encryption at rest, roadmap to client-side custody; (2) anonymity-set size grows with active users — small pools provide weaker privacy in practice; (3) ASP is a single operator today — roadmap to multiple independent ASPs; (4) on-chain Port names are public — roadmap to hashed labels with client-side mapping.

  - How do you ensure that your model’s training data is (i) diverse and representative; (ii) promotes fairness; and (iii) avoids discriminatory outcomes? (1,000 characters limit).

Answer: Not applicable. No training data, no learned model.

  - Do you have an audit review process that holds your algorithm accountable by ensuring biased behaviours/learnings are not propagated and are corrected? If so, please describe the process (1,000 characters limit).

Answer: Not applicable. For the cryptographic and contract layers, accountability is enforced by 443 deterministic tests, internal security reviews, planned external delta-audit (Q1-Q2 of the funded period), and the open allowlist mechanism that publishes ASP Merkle roots on-chain with an IPFS-CID field for transparent audit trails.

- If your start-up is using blockchain:

  - What blockchain platform(s) are you using? (i.e. Bitcoin, Ethereum, Hyperledger, etc). Please explain your choice and clarify whether it is a private or public chain (1,000 characters limit).

Answer: Currently deployed on Mantle Mainnet (chain id 5000), a public, fully open EVM L2. The protocol is EVM-compatible by design — the contracts and circuits work on any EVM chain that exposes the BN254 precompiles (Ethereum mainnet, Arbitrum, Optimism, Base, Polygon zkEVM, Mantle, OP-stack chains). Today the application-level chain config (packages/config) is hardcoded to Mantle (5000) and Mantle Sepolia (5003); adding another chain requires updating the config package and redeploying the contracts. Generalising the config to support multiple chains is on the roadmap; the funded period focuses on performance assessment and chain selection with UNICEF country offices, not migration as a deliverable. We are evaluating migration to a higher-throughput EVM L2 (Arbitrum One, Base, or another OP-stack chain) for humanitarian-scale deployment; the final destination chain will be confirmed jointly with UNICEF country offices during the pilot scoping phase.

  - Is your product deployed? If so, where? Describe (i.e. private node, mainnet, test net) (1,000 characters limit).

Answer: Mantle Mainnet (production): GaleonRegistry 0x9bcDb96a9Ff9b492e07f9E4909DF143266271e9D, ERC5564Announcer 0x8C04238c49e22EB687ad706bEe645698ccF41153, ERC6538Registry 0xE6586103756082bf3E43D3BB73f9fE479f0BDc22, GaleonEntrypoint 0x8633518fbbf23E78586F1456530c3452885efb21, GaleonPrivacyPoolSimple 0xE271335D1FCa02b6c219B9944f0a4921aFD559C0 (native MNT pool), WithdrawalVerifier 0x4894F811D370d987B55bE4e5eeA48588d6545a32. Note: GaleonPrivacyPoolComplex (ERC-20 pool, 32 tests passing) is built and audited internally but not yet deployed to mainnet — its deployment for USDC / USDT is a Q1 deliverable in the workplan and is the version directly relevant to humanitarian stablecoin transfers. Mantle Sepolia testnet (staging). Local Hardhat node (development).

  - What language are you using to create your smart contracts? (i.e. Solidity, Lvy, Viper) (1,000 characters limit).

Solidity ^0.8.20 for base contracts (GaleonRegistry, ERC5564Announcer, ERC6538Registry); ^0.8.24 for privacy-pool contracts and verifiers. Zero-knowledge circuits in Circom 2 (inherited from 0xbow privacy-pools-core, Apache-2.0 licence). Hardhat 2.28 for development, testing, and deployment.

  - How do you test your smart contracts? (1,000 characters limit).

Answer: 194 unit and integration tests using Hardhat + ethers v6 + Chai. Breakdown: 194 tests total: GaleonRegistry 46, PoolSimple 46, GaleonEntrypoint 41, PoolComplex 32, ERC5564Announcer 17, ERC6538Registry 12 (Entrypoint, PoolSimple, PoolComplex, verifiers). Coverage measurement (solidity-coverage / istanbul) is not yet wired into CI; installing it and publishing a coverage report is a Q1 deliverable in the workplan. Property-based tests (fast-check) cover the stealth library; contract-level fuzz testing (Foundry / Echidna) is scoped for Q1 under the workplan. CI runs the full suite on every PR via GitHub Actions. Circuit-level tests are inherited from 0xbow (already audited by Oxorio). An external delta-audit covering Galeon-specific contract modifications and the stealth-address library is scoped for Q1-Q2 of the funded period.

  - Is personal/biometric data being stored in the blockchain? If yes, how are you ensuring the privacy of that data? (1,000 characters limit).

Answer: No. On-chain data is limited to pseudonymous wallet addresses, stealth public keys, deposit commitments (Poseidon hashes), nullifier hashes, ASP Merkle roots, and event metadata. These are pseudonymous identifiers, not directly identifying. However, they may become personal data if linked with partner-held records (e.g., beneficiary enrollment lists), particularly in child-focused programs. This risk is addressed in the children's data safeguards above. Even the viewing keys that could de-anonymize a Port are stored OFF-chain, encrypted, on Galeon servers; the roadmap moves them fully client-side. Privacy of any data that does touch the chain is enforced by cryptographic unlinkability (stealth addresses for receivers, ZK proofs for senders).

  - Are elements of your solution subject to regulatory scrutiny or compliance requirements (e.g. VASP license, money transmitter license, KYC/AML etc.)? (1,000 characters limit).

Galeon is non-custodial privacy infrastructure: the protocol never holds user funds (signing happens client-side) and does not perform exchange, custody, or money-transmission functions. We do not currently hold VASP, MSB, or money-transmitter licences. Jurisdiction-specific counsel will be engaged before any pilot deployment to confirm requirements. Implementing partners (NGOs, donor foundations, country offices) that custody or distribute funds at scale may have their own KYC/AML obligations; Galeon's Shipwreck reports and ASP allowlist are designed to support those obligations. We actively monitor MiCA, FATF R.15, FinCEN, and Colombia UIAF guidance.

  - If you are subject to regulatory scrutiny, do you possess the required licenses and permissions to deploy your solution? (500 characters limit).

No licenses are currently held. Not applicable unless jurisdiction-specific counsel (engaged in Q2 of the funded period) determines a license is required.

    - Please provide proof of possession of the above licenses/permissions

Not applicable at the protocol layer today. Jurisdiction-specific legal review is scoped for Q2 of the funded period.

    - Please provide links to official government sources which point to the latest on this subject from your country

Answer: FATF, R.15 Virtual Assets & VASPs: https://www.fatf-gafi.org/en/publications/Fatfrecommendations/Guidance-rba-virtual-assets-2021.html. FinCEN (US) virtual currency guidance: https://www.fincen.gov/resources/statutes-and-regulations/guidance/application-fincens-regulations-persons-administering. EU MiCA Regulation (2023/1114): https://www.esma.europa.eu/esmas-activities/digital-finance-and-innovation/markets-crypto-assets-regulation-mica. Colombia UIAF circulars on VASPs: https://www.uiaf.gov.co/. We will engage local counsel in each pilot jurisdiction.

  - If you are subject to compliance requirements, please provide proof of compliance or a plan to become compliant (1000 characters limit).

Answer: Compliance architecture exists at the protocol level: (1) ASP allowlist architecture is in place to prevent illicit funds entering the anonymity set; the live ASP currently auto-approves every deposit (hackathon-stage placeholder) — implementing real screening (sanctions list + blocklist + IPFS-published attestation, weekly cadence, operated by Galeon under Cartagena On Chain) is the first major Q2 deliverable. The ASP screens deposit labels (Port-approving addresses), not beneficiary identity or amounts. (2) Shipwreck tax-compliance reports for US and Colombian jurisdictions today (Spanish-language content exists in the Colombian template; the Q3 i18n work covers UI strings broadly, not Shipwreck report content which is already per-jurisdiction) export individual PDFs for users; (3) verified-balance gating ensures only Port-originated funds (a vetted entry point) can deposit into the pool; (4) ASP can exclude flagged labels without affecting other users' privacy; (5) ragequit mechanism provides beneficiary protection — any user whose deposit is excluded from the allowlist (including false-positive screening) retains access to their funds via a public withdrawal back to the original deposit address; no deposited funds are locked. The affected depositor recovers funds through a public ragequit withdrawal to the original deposit address — they may lose private withdrawal access for that deposit, but not access to the funds. A documented appeals process with a 5-business-day SLA is published alongside the ASP policy. We will engage outside counsel and pursue partner-specific certifications in each pilot jurisdiction.

  - Please explain how a user can connect and interact with the blockchain of your solution (e.g. through non-custodial wallets, through an email based privy integration, through a web2 user interface with username and password but with wallet abstracted by the back end etc.) (1000 character limit)

Answer: Galeon is designed around a deliberate gap between user experience and protocol complexity. Beneficiaries should be able to receive a payment link, log in with email, and have a stablecoin balance without ever encountering crypto concepts (seed phrases, gas, network selection, signing prompts). Implementation: Next.js mobile-first responsive web application. Connection options today: (1) Non-custodial wallets through Reown AppKit / WalletConnect — MetaMask, Rabby, Coinbase Wallet, and mobile wallets (Trust, Rainbow, etc.). (2) Sign-In With Ethereum (SIWE) for session authentication; no email or password is required today. (3) Roadmap (Q1 of the funded period): embedded email-based wallet via Privy plus account abstraction. Account abstraction lets the implementing partner sponsor transaction gas where appropriate, batch operations, and provide social/email recovery. The end-user experience target: a beneficiary opens a link, logs in with email, and receives stablecoins — without seeing a seed phrase, gas fee, or network-switching prompt. All transaction signing happens client-side; Galeon never holds user keys.

SECTION B: CONTENT (leave blank, if there are no content-related components to your project)

Not applicable. Galeon is a software / infrastructure solution and does not have educational or media content components. Sections B and the related Annex 3 / Annex 4 are intentionally left blank.

- Please provide an overview of the new content you have created or are planning to create. Provide a description that includes but is not limited to: subject, audience, language, format, medium. (1,000 characters limit).

- Who else is developing similar or identical content? How is your new content different from the existing one? What is the gap you are attempting to address? (1,000 characters limit)

- List the learning objectives you are planning to meet through the content (1,000 characters limit).

- Please insert on the last page of this template (Annex 3), a content/curriculum map diagram (max 1 page), including the general organization of the content, rough relational hierarchy. Please clarify if any these components are currently open source or proprietary, and in the case of the latter if you intend to release them as open content. Be sure to give details at the lowest level of granularity of your content.

- Please provide a sample of the content you have created (at the end of this template Annex 4) and/or plan to create (copy/paste at the end of this form in the appropriate place). The sample should cover one piece, i.e. one video, one pdf, one set of exercises etc.

- Provide a short explanation that shows how this sample relates to the overall content. Describe the context of the example content within your larger set of content (1,000 characters limit).

- Please describe how the content will be delivered to the user (face-to-face facilitation, self-paced, etc). (1,000 characters limit)

- Please explain where the content will be hosted and how the user will access the content (LMS, CMS, etc.) (1,000 characters limit)

- Provide the number of content objects (including the breakdown of media types)…

a) ...currently offer:

-audio (e.g. mp3)

-video (e.g. mp4)

-rich text (pdf, html, other markup language)

-pure HTML5 frontend apps (embeddable in iframe)

b) propose to create:

-audio (e.g. mp3)

-video (e.g. mp4)

-rich text (pdf, html, other markup language)

-pure HTML5 frontend apps (embeddable in iframe)

- Please select the license type that your content is registered under.

☐ CC-BY

☐ CC-BY-SA

☐ CC-BY-NC

☐ CC-BY-ND

☐ CC-BY-NC-SA

☐ CC-BY-NC-ND

☐ Other equivalent (please specify):

☐ Not currently on an open source license

- If currently not on an open content, are you willing to release your content under a CC-BY or CC-BY-SA or equivalent open content license (please refer to the Funding Agreement to consider the obligations for open source licensing and investment by the Innovation Fund):

☑ Yes

☐ No

- Sustainability: How will content be updated based on user needs, feedback and data collected? (1,000 characters limit)

ANNEX 1: SECTION A. QUESTION 5

PLEASE INSERT HERE: Annex 1: a diagram of your current tech stack including all components and subsystems, showing their linkages and interactions. A tech stack is a combination of software products and programming languages used. For this diagram, include: both client-side and server side documentation if relevant, tools used for front-end and back-end systems (including databases), and any meta-layers.

ANNEX 1 — GALEON TECH STACK (Written Description)

TEXTUAL DIAGRAM (top = client; bottom = chain):

[ User (web / mobile browser) ]

↓  HTTPS / WalletConnect

[ apps/web — Next.js 16 + React 19 + Tailwind v4 + wagmi v3 + Reown AppKit ]

↓  REST (SIWE JWT)              ↓  Direct JSON-RPC (signed tx)

[ apps/api — AdonisJS 6 + Lucid ORM + Transmit SSE + PostgreSQL (Railway) ]

↓  reads indexed events         ↓  submits private withdrawals

[ apps/indexer — Ponder + Viem ]      [ Relayer service (apps/api) ]

↓                                ↓

[ packages/stealth — EIP-5564/6538 (Noble curves & hashes) ]

[ packages/pool — Privacy Pool SDK (Groth16 prover, LeanIMT, Poseidon) ]

[ packages/contracts — Solidity ^0.8.20/^0.8.24 (Hardhat) ] → deployed on Mantle Mainnet (and any EVM L2)

COMPONENT DESCRIPTIONS

1. apps/web — Frontend. Next.js 16, React 19, Tailwind v4, wagmi v3, Reown AppKit for wallet connection. Mobile-responsive web app. Status: complete and live at https://galeon.finance. Open source: yes, already published under MIT licence. Pages: /setup, /receive, /pay/[portId], /collect, /dashboard, /history, /reports, /verify, /about, /pitch.

2. apps/api — Backend. AdonisJS 6 (Node.js, TypeScript), Lucid ORM, PostgreSQL (Railway), Redis for jobs, Transmit (Adonis) for SSE real-time updates, SIWE for auth with JWT refresh tokens. Hosts: ports lifecycle, encrypted viewing keys, Shipwreck PDF generator (PDFKit), relayer service for private pool withdrawals, ASP auto-approve worker. 215 tests passing. Status: complete. Open source: already published.

3. apps/indexer — Ponder blockchain indexer. Streams events from GaleonRegistry, ERC5564Announcer and Privacy Pool contracts; exposes a REST API for the frontend to scan announcements and reconstruct the Merkle state tree. Status: complete. Open source: already published.

4. packages/stealth — EIP-5564 / EIP-6538 stealth-address library. @noble/curves 2.0 (secp256k1), @noble/hashes 2.0 (keccak256, HKDF-SHA256). Per-port key derivation using HKDF with port index as salt. 34 tests passing. Status: complete; internally reviewed (external delta-audit scoped for Q1-Q2 of the funded period). Open source: already published (MIT).

5. packages/pool — Privacy Pool SDK. Groth16 SNARK proof generation (main-thread + web-worker), LeanIMT Merkle tree (@zk-kit/lean-imt), Poseidon hashing (maci-crypto). Inherits ZK circuits from 0xbow privacy-pools-core (Apache-2.0, audited by Oxorio). Status: complete (circuits inherit Oxorio audits performed for 0xbow privacy-pools-core; our contract-level modifications have not yet been independently audited). Open source: already published (Apache-2.0, inherited).

6. packages/contracts — Solidity ^0.8.20 (base) / ^0.8.24 (privacy-pool), Hardhat 2.28. Contracts: GaleonRegistry (port + payment + verified-balance ledger), ERC5564Announcer, ERC6538Registry (meta-address) — these are non-upgradeable. GaleonEntrypoint (UUPS), GaleonPrivacyPoolSimple (native, UUPS), GaleonPrivacyPoolComplex (ERC-20, UUPS), WithdrawalVerifier, RagequitVerifier, MergeDepositVerifier — verifiers are non-upgradeable. 194 tests passing. Status: complete, deployed on Mantle Mainnet (addresses listed above). Open source: already published (Apache-2.0, inherited from 0xbow upstream).

7. packages/config / packages/types — Shared chain definitions, contract addresses, ABIs, and TypeScript types across all apps. Status: complete. Open source: already published.

8. Infrastructure — Railway (PostgreSQL + Redis + apps/api hosting), Vercel (apps/web hosting), GitHub Actions (CI/CD), Husky + Prettier + ESLint (code quality). All commodity infrastructure with no lock-in.

DEVELOPMENT STATUS SUMMARY

- Live in production on EVM mainnet: stealth addresses, Privacy Pool v1, relayer, ASP, Shipwreck reports.

- In progress: Independent security audit. Planned (not in current funded scope): account-model Privacy Pool v2, client-side viewing keys, multi-chain deployment.

ANNEX 2: SECTION A. QUESTION 12 (Data Flow)

ANNEX 2 — DATA FLOW DIAGRAM (Written Description)

TEXTUAL DIAGRAM:

[ User wallet ]  → (1) SIWE signature →  [ apps/api ]  → issues JWT

[ User wallet ]  → (2) Port creation tx →  [ Chain: GaleonRegistry ]  → indexer ingests event → apps/api stores Port + encrypted viewing key

[ Payer wallet ] → (3) Payment tx to stealth address →  [ Chain: GaleonRegistry + Announcer ] → indexer → frontend scans with viewing key + view tag → user sees incoming payment

[ User wallet ]  → (4) Pool deposit tx (Poseidon commitment) →  [ Chain: GaleonEntrypoint + PrivacyPool ] → indexer → ASP worker approves label → ASP Merkle root published on-chain

[ User frontend ] → (5) Generate Groth16 proof CLIENT-SIDE → POST to relayer →  Relayer broadcasts withdrawal tx →  Recipient receives funds, no on-chain link to depositor

[ User frontend ] → (6) Request Shipwreck report → apps/api compiles port history + on-chain data → returns PDF to user; PDF is never stored

DATA CATEGORIES & STORAGE

Public on-chain (anyone can read): wallet addresses, Port metadata (id, name, type), stealth-address announcement events, Poseidon deposit commitments, Poseidon nullifier hashes, ASP Merkle roots, anchored receipt hashes.

Server-side, encrypted at rest (AES-256, Adonis encryption service): per-Port encrypted viewing keys, payment metadata used to generate Shipwreck PDFs, JWT refresh tokens (derived from SIWE verification; raw SIWE signatures are not stored). Database is PostgreSQL on Railway with TLS in transit.

Client-side only (never transmitted): wallet private keys, ZK proof witness inputs, Shipwreck PDFs after download.

Never collected: names, phone numbers, government IDs, biometrics, GPS location, device fingerprints. Email addresses: not collected today; will be held by Privy (data processor, DPA required) after Q1 embedded-wallet integration, for account recovery only.

RETENTION

- Encrypted viewing keys: kept for the Port's lifetime; purged on Port deletion request.

- Indexed event metadata: retained indefinitely (same data is public on-chain).

- SIWE sessions: expire on logout or token expiry.

- Shipwreck PDFs: generated on demand, streamed to user, not persisted.

ACCESS CONTROL

- Backend access restricted to founders (SSH + 2FA on Railway).

- Reown AppKit (wallet connection) analytics disabled. No other third-party trackers on production frontend.

- Roadmap (Q1 of Year 2): client-side viewing-key custody removes the only remaining server-side encrypted personal-data analogue.

ANNEX 3: SECTION C. QUESTION 4

PLEASE INSERT HERE: Annex 3: a content/curriculum map diagram (max 1 page), including the general organization of the content, rough relational hierarchy. Be sure to give details at the lowest level of granularity of your content.

ANNEX 4: SECTION C. QUESTION 5

PLEASE INSERT HERE: Annex 4: a sample of the content you have created (at the end of this template Annex 4) and/or plan to create (copy/paste at the end of this form in the appropriate place). The sample should cover one piece, i.e. one video, one pdf, one set of exercises etc.